# Mercury — V1 User Stories: Backend Engineer

CSR / AI Chatbot Admin Console — Sprint-Ready, Epic-Grouped Edition

Prepared by: Project Management / Scrum Master

Scope: V1

Audience: Backend engineering

Story count: 24 (23 in the build sequence, 1 deferred)

# 1. How to read this document

These stories describe the services, APIs, and data model a backend engineer must build to support the frontend. The current codebase is a prototype using in-memory mock data — these stories describe the real service behavior that mock data currently stands in for.

Stories are grouped into epics, and epics are ordered so that a single engineer — or a small team — can work straight through from Epic 1 onward without ever being blocked waiting on something later in the list. Each story states what it depends on explicitly; nothing depends on a story that appears after it.

Each story starts with a one-line plain-English summary before the technical detail, so it's readable without an engineering background. Acceptance Criteria define 'done' for that story specifically; Edge Cases are known scenarios that MUST be handled, not optional polish. The shared Definition of Done below applies to every story in this document.

Each story also names the user-facing (frontend) story it exists to support — the actual screen or interaction on the other end that a person uses. That's what 'Enables (frontend)' points to: this backend work has no purpose on its own, only in service of that end-user story. See the companion Frontend Engineer document for that story's own detail.

# 2. Definition of Done (applies to every story)

The endpoint(s) are implemented, documented, and match the acceptance criteria exactly.

Every edge case listed is covered by an automated test, not just the happy path.

Every permission/scope check happens on the server — the frontend is never the only thing enforcing it.

Code is reviewed and merged.

Deployed to staging and manually smoke-tested against the acceptance criteria.

# 3. Priority & sizing key

Must Have — required for V1 to be usable / launchable.

Should Have — important, expected soon after core launch.

Could Have — valuable but deferrable without blocking launch.

Deferred — not part of this release; do not schedule.

Size — a rough relative estimate (S / M / L / XL) for sprint planning, not a committed number. Re-size once a team actually scopes the story.

# 4. Epics

Work through these in order. Each depends only on epics before it.

Epic 1 — Identity, Access & Platform Foundations  — BE-01, BE-02, BE-03, BE-04, BE-05

Everything else needs to know who's calling and what they're allowed to do. This epic builds that ground floor once, so no later story has to reinvent it.

Epic 2 — People & Team Management  — BE-06, BE-24

Turns the access model into something an Admin can actually operate day to day: inviting, adjusting, and removing teammates.

Epic 3 — Live Chat  — BE-07, BE-08

The real-time conversation engine both agents and the AI bot work through.

Epic 4 — Support Tickets  — BE-09, BE-10, BE-11

The asynchronous follow-up system, including the bridge that turns a live chat into a ticket.

Epic 5 — Visitors & Customer Context  — BE-12

Gives the team a visitor's history before they even say hello.

Epic 6 — Knowledge & Canned Content  — BE-13, BE-14, BE-15

Everything the team, and the bot, draws answers from — including reading straight from the company's own website.

Epic 7 — Widget, Campaigns & Reporting  — BE-16, BE-17, BE-18

The customer-facing widget's configuration, proactive outreach, and the analytics that tie everything above together.

Epic 8 — Website Integration (Visitor-Facing Widget API)  — BE-20, BE-21, BE-22, BE-23

Everything above this line is the admin/agent side. This epic is the OTHER end of the same conversation and ticket systems — the public, unauthenticated contract the embedded widget on an actual customer website talks to: starting a session, sending/receiving messages, filing a ticket without ever chatting, and asking for — and being handed off to — a human agent. Nothing here is a separate system; it's the visitor-side door into Epics 3 and 4.

Deferred (not in this build sequence): BE-19

# 5. Stories

# Epic 1 — Identity, Access & Platform Foundations

Everything else needs to know who's calling and what they're allowed to do. This epic builds that ground floor once, so no later story has to reinvent it.

## BE-01 — Authentication & session — Mercury 360 handoff

Priority: Must Have    Size: L    Depends on: None — can start immediately

Enables (frontend): FE-01 (Sign in and session handling)

In short: When someone signs in, we hand them off to Mercury 360 to check their password, then keep them signed in here with our own lightweight session.

As a Mercury (a Mercury 360 workspace tenant), I want to to delegate credential authentication to Mercury 360 and integrate with the session it issues, so that users sign in once against Mercury 360's identity system and Mercury never stores or validates credentials itself.

Acceptance Criteria:

Unauthenticated access to any route redirects to Mercury 360's hosted login (OAuth2 Authorization Code + PKCE) with client_id, redirect_uri, state, code_challenge

Mercury 360 redirects back to GET /auth/callback?code=...&state=...; Mercury validates state, exchanges the code for tokens server-side, and sets its own httpOnly, Secure, SameSite=Lax session cookie

GET /session/me returns the signed-in user's identity, role, and workspace membership for the frontend to hydrate its auth store

Session is silently refreshed against Mercury 360 before expiry or on a 401, with concurrent refresh attempts deduplicated into a single in-flight call

POST /auth/logout clears Mercury's local session and calls Mercury 360's session-revocation endpoint

Edge Cases:

A failed or cancelled Mercury 360 login redirects back with one generic 'sign-in wasn't completed' state — no distinction leaked between wrong password, unknown user, or cancellation

A state mismatch or a replayed/expired authorization code on /auth/callback fails closed: no session is created, user is sent back to Mercury 360 login

If Mercury 360 revokes or expires the underlying token — including a mid-session account suspension — the next request Mercury makes on the user's behalf is rejected, and Mercury drops its own session immediately rather than trusting its cookie

Mercury 360 being unreachable during callback or refresh fails closed to the login redirect with a distinct 'identity service unavailable' message — never proceeds with a stale or empty session

## BE-02 — RBAC: role catalog, defaults & scope enforcement service

Priority: Must Have    Size: M    Depends on: BE-01

Enables (frontend): FE-05 (Role permission matrix viewer)

In short: One place that knows what each of the four roles is allowed to do, so every other service can just ask instead of guessing.

As a every other backend service, I want to a single, shared way to check role permissions, resolve own/team/all scope, and read each role's default grants, so that access rules and default values are enforced and served consistently everywhere instead of being reimplemented per endpoint.

Acceptance Criteria:

Every mutating endpoint checks the caller's permission before acting, not just the UI

Scope resolution (own/team/all) is computed server-side from the caller's role and group membership

CSR channel restriction (chat vs. tickets access) is enforced at the API layer, not only in the UI

Exactly four fixed roles are recognized — Owner, Admin, CSR Admin, CSR — each an additive superset of the role below it (CSR Admin ⊇ CSR, Admin ⊇ CSR Admin, Owner ⊇ Admin); no custom roles in this phase

GET /roles returns all four roles with their resolved permission lists, so the frontend's Roles & Permissions matrix renders from the API instead of a bundled constant

New users default to role CSR on invite unless the inviter — who must hold people.changeRole — explicitly grants a role they are themselves entitled to hold

Two per-agent attributes exist only for role=CSR: channels ('chat'/'tickets', default both) and ticketAccess ('view'/'edit', default 'edit') — CSR Admin and above ignore both and always get full access

Edge Cases:

A request for data outside the caller's resolved scope returns 403, not a silently filtered empty list, to make the boundary visible in logs

Role changes take effect on the next request without requiring the user to log out

A permission check failure never leaks whether the resource exists (403 vs 404 chosen consistently)

A workspace can never be left with zero Owners — demoting or removing the last Owner is rejected server-side

Widening a role's default bundle takes effect for every existing holder on their next request — permissions resolve live, never snapshotted at invite time

A CSR with ticketAccess='view' keeps tickets.view.* but loses create/reply/setStatus/assign/file/delete, and is excluded from ticket-assignee eligibility entirely

Owner's seat-request/billing-view grants are reserved in this model but have no backend behind them yet — see BE-19 (deferred)

## BE-03 — File & document storage service

Priority: Must Have    Size: S    Depends on: BE-01, BE-02

Enables (frontend): FE-16 (Internal knowledge base management), FE-20 (Bot setting configuration & live preview)

In short: A single place to upload and safely serve files (documents, logos, icons) so every feature isn't building its own.

As a knowledge-base, user-management, bot-settings frontends, I want to a shared upload/storage endpoint for KB documents, logos, and custom launcher icons, so that file uploads across features behave consistently and securely.

Acceptance Criteria:

Uploads are validated by type/size before accepting

Stored files are served via authenticated/signed URLs where the content is not meant to be public

Edge Cases:

A widget logo or launcher icon (customer-facing) is served publicly; an internal KB document is not — the service must distinguish these

Oversized or disallowed file types are rejected with a clear error before any storage write

## BE-04 — Activity log & notification service

Priority: Should Have    Size: M    Depends on: BE-01, BE-02

Enables (frontend): FE-21 (Activities log & notifications)

In short: A running diary of what happened in the workspace, plus a way to tap someone on the shoulder when something needs them.

As a activities-log frontend / all frontends, I want to workspace actions to be recorded to an audit log and relevant ones pushed as notifications, so that there's a reliable audit trail and users are alerted to things needing them.

Acceptance Criteria:

Every permission-gated mutation writes an activity log entry (actor, action, target, timestamp)

Notification creation is scoped to the relevant recipient(s) only

Edge Cases:

Log writes are append-only — no update/delete endpoint should exist for audit integrity

A burst of related actions (e.g. bulk ticket move) logs as a summarized entry, not hundreds of near-duplicate rows

## BE-05 — Category & tag taxonomy service

Priority: Should Have    Size: S    Depends on: BE-01, BE-02

Enables (frontend): FE-14 (Category & tag management)

In short: One shared list of categories and one shared list of tags, so Chat and Tickets never drift into two different sets.

As a Chatbot platform, I want to a shared category and tag system for Chat and Tickets, so that both features use the same consistent taxonomy.

Acceptance Criteria:

The system maintains one shared list of categories and one shared list of tags

Chat and Ticket records reference categories and tags by their unique IDs

Tag colors can use arbitrary color values

Categories and tags are managed at the workspace/tenant level

Changes to a category or tag are reflected across all Chat and Ticket records that reference it

Categories and tags can be disabled without removing their existing references

Disabled categories and tags cannot be assigned to new Chats or Tickets

Edge Cases:

Rename/recolor: updating a category or tag updates it everywhere it is referenced without creating duplicates

Disable in use: a category or tag that is already assigned to Chats or Tickets can be disabled; existing records continue to display the disabled category/tag

Disabled category/tag: it cannot be assigned to new Chats or Tickets but remains available on existing records

Re-enable: a disabled category or tag can be enabled again and become available for new assignments

Invalid reference: Chat or Ticket records cannot reference a category or tag that does not exist or belongs to another workspace

Cross-workspace access: a category or tag from another workspace cannot be assigned to a Chat or Ticket

# Epic 2 — People & Team Management

Turns the access model into something an Admin can actually operate day to day: inviting, adjusting, and removing teammates.

## BE-06 — Team member management API

Priority: Must Have    Size: M    Depends on: BE-01, BE-02

Enables (frontend): FE-03 (Team member list & filters), FE-04 (Invite / edit user dialog)

In short: The actual invite / edit / suspend / remove actions an Admin uses to manage who's on the team.

As a Admin-role client, I want to endpoints to invite, edit, suspend, and remove team members, so that workspace membership can be managed from the UI.

Acceptance Criteria:

POST /members/invite creates a pending invite against an existing platform account only

PATCH /members/:id updates role/capacity/groups/channels within the caller's own permission ceiling

POST /members/:id/suspend and /remove are distinct operations with different reversibility

Edge Cases:

Inviting an email with no existing platform account returns a specific, actionable error (not a generic failure)

Removing a member frees their seat but never deletes their underlying platform account

An Admin cannot grant a role above their own (server-enforced, not just hidden in UI)

The last remaining Owner cannot be demoted or removed by anyone, including another Owner, without a transfer step

## BE-24 — Group management API

Priority: Should Have    Size: S    Depends on: BE-01, BE-02

Enables (frontend): FE-22 (Manage groups dialog)

In short: Lets an Admin add or remove the group names themselves (Finance, Technical, ...) that people, chats, tickets, and knowledge content all get tagged with — the vocabulary, not just who's in which one.

As a Admin-role client, I want to endpoints to create and delete workspace groups, so that the routing/visibility vocabulary can be managed without engineering involvement.

Acceptance Criteria:

POST /groups creates a new group scoped to the workspace

DELETE /groups/:id removes a group only when no member, canned response, knowledge base entry, or shift still references it

Group names are unique within a workspace, case-insensitively

Edge Cases:

Deleting a group still referenced by any record returns a specific, actionable error naming how many records are affected

Creating a group with a name that already exists (case-insensitively) is rejected, not silently deduplicated

Renaming a group is out of scope for this story — cascading the rename across every feature that stores the group name is separate work

# Epic 3 — Live Chat

The real-time conversation engine both agents and the AI bot work through.

## BE-07 — Chat conversation service & real-time messaging

Priority: Must Have    Size: XL    Depends on: BE-01, BE-02, BE-05, BE-06

Enables (frontend): FE-06 (Chat inbox rail), FE-07 (Chat conversation view & composer)

In short: Where conversations and messages actually live, delivered to agents live instead of by refreshing the page.

As a chat frontend, I want to conversations and messages to be persisted and delivered in real time, so that agents see new messages without polling and nothing is lost on reconnect.

Acceptance Criteria:

Messages persist with author, timestamp, and internal/customer-facing flag

New-message delivery uses a push channel (websocket/SSE) with reconnect/backfill support

Conversation status transitions (active/waiting/resolved/abandoned/closed) are recorded with who/when

Edge Cases:

A message sent while the recipient is briefly disconnected is delivered on reconnect, not dropped

Two agents replying to the same conversation within the same second both appear in correct order

An anonymous visitor's identity (once captured) updates the conversation without creating a duplicate record

Abandoned (customer left) vs. closed (agent ended it) are recorded as distinct terminal states for accurate reporting

## BE-08 — Chat routing & assignment engine

Priority: Must Have    Size: M    Depends on: BE-06, BE-07

Enables (frontend): FE-08 (Chat actions: transfer, takeover, ban, tag)

In short: Decides which pool or agent a conversation lands with, and stops it being handed to someone who can't take it.

As a chat frontend / bot engine, I want to conversations to route to the right pool or agent based on scope, channel access, and group, so that no conversation is invisible to everyone or visible to the wrong people.

Acceptance Criteria:

Unassigned bot-pool conversations are visible at every scope tier (own/team/all) to anyone with bot.queue.view

Transfer target list is computed server-side from eligible agents (channel access + capacity), not just filtered client-side

assignedAgentId and handling state are updated atomically together

Edge Cases:

A CSR restricted to tickets-only channel gets zero chat-routing eligibility, enforced server-side

Transferring to an agent at full capacity is rejected or requires explicit override, not silently queued

assignedAgentId and handling can never disagree (e.g. assigned to null while handling='agent') — enforced by a single write path

# Epic 4 — Support Tickets

The asynchronous follow-up system, including the bridge that turns a live chat into a ticket.

## BE-09 — Ticket service

Priority: Must Have    Size: M    Depends on: BE-01, BE-02, BE-05

Enables (frontend): FE-11 (Ticket list & detail view), FE-12 (Ticket actions: status, priority, assign, placement)

In short: The ticket record itself — create it, reply to it, move it through statuses, file it away.

As a tickets frontend, I want to CRUD and lifecycle operations on tickets, independent of placement, so that ticket status accurately reflects work state regardless of where it's filed.

Acceptance Criteria:

Ticket has independent status and placement fields

A public reply auto-transitions open -> pending server-side, not just in the UI

Trash items auto-purge after 30 days via a scheduled job

Edge Cases:

Permanent delete is irreversible and requires the item to currently be in trash placement

The 30-day purge job is idempotent and safe to run more than once without double-deleting

A ticket's requester can be nameless (email-only) by design — this is not invalid data

## BE-10 — Ticket assignment & routing engine incl. eligibility

Priority: Must Have    Size: S    Depends on: BE-06, BE-09

Enables (frontend): FE-12 (Ticket actions: status, priority, assign, placement)

In short: Makes sure a ticket can only be handed to someone actually allowed and able to work it.

As a tickets frontend, I want to server-side validation of who is eligible to receive a ticket assignment, so that tickets are never assigned to someone who can't actually work them.

Acceptance Criteria:

Assignment checks the target's channel access (tickets) and ticket-access level (view vs edit)

Unassigned tickets only surface at team scope and above, matching that assignment starts at CSR Admin

Edge Cases:

Assigning to a since-suspended or removed member is rejected with a clear error, not a silent no-op

Bulk-assign partially fails gracefully (reports which items succeeded/failed) rather than all-or-nothing opaque failure

## BE-11 — Chat-to-ticket escalation API

Priority: Must Have    Size: S    Depends on: BE-07, BE-09

Enables (frontend): FE-09 (Raise ticket from chat)

In short: The one-click 'turn this chat into a ticket' action, with a snapshot of the conversation attached.

As a chat frontend, I want to an endpoint that creates a ticket from a conversation and snapshots the relevant history, so that the ticket has context without being permanently coupled to the live chat.

Acceptance Criteria:

Snapshot captures visible messages only — excludes internal notes and system messages

Snapshot is captured once at creation time and never updates from the original chat afterward

Edge Cases:

Creating a ticket does not modify or close the source conversation

Missing customer email blocks ticket creation server-side (not just a UI validation) since a ticket needs a reply channel

Extremely long conversation history is truncated/summarized rather than stored unbounded

# Epic 5 — Visitors & Customer Context

Gives the team a visitor's history before they even say hello.

## BE-12 — Visitor tracking & identity resolution service

Priority: Could Have    Size: M    Depends on: BE-07, BE-09

Enables (frontend): FE-13 (Visitor tracking list & detail)

In short: Quietly tracks who's on the site and links that to their conversations/tickets, best-effort.

As a visitors frontend, I want to visitor sessions to be tracked and (best-effort) linked to conversations/tickets, so that the team can see a visitor's history before engaging.

Acceptance Criteria:

Visitor record captures location, device, browser, referrer, first/last seen, visit count

Linking to conversations/tickets is attempted via name/email match

Edge Cases:

No stable cross-feature person ID exists in this scope — linking is best-effort and must be labeled as such to the client, not presented as guaranteed

An anonymous visitor who later identifies themselves mid-session is reconciled, not duplicated

This service is read/track-only in v1 — no destructive visitor-editing endpoints should be built

# Epic 6 — Knowledge & Canned Content

Everything the team, and the bot, draws answers from — including reading straight from the company's own website.

## BE-13 — Canned response library service

Priority: Should Have    Size: S    Depends on: BE-01, BE-02, BE-06

Enables (frontend): FE-15 (Canned response library & composer shortcut)

In short: The shared library of canned replies, with private-vs-shared visibility enforced on the server, not just hidden in the UI.

As a chat frontend, I want to a canned-response store with per-item visibility rules, so that agents only see responses relevant and permitted to them.

Acceptance Criteria:

Private responses are visible only to their owner

Shared responses with no group restriction are visible workspace-wide

Shared responses scoped to specific groups are visible only to overlapping-group members

Edge Cases:

Visibility filtering happens server-side (search/list endpoints), not just hidden client-side

A shortcut collision (two responses with the same /shortcut visible to the same agent) is prevented or resolved deterministically

## BE-14 — Internal knowledge base service

Priority: Must Have    Size: M    Depends on: BE-02, BE-03, BE-06

Enables (frontend): FE-16 (Internal knowledge base management), FE-10 (Agent-assist: Ask Knowledge / suggested reply)

In short: The staff-only knowledge base — articles, documents, links — that never reaches the bot or the customer.

As a knowledge-base frontend, I want to storage and retrieval for staff-only articles, documents, and links with review-status metadata, so that the team has governed, current internal reference content.

Acceptance Criteria:

Articles carry category, groups, pin flag, and review status (current/due/stale/draft)

Content respects group-based visibility server-side

Edge Cases:

Stale/draft content is still retrievable (for editing) but must be flagged in any read response used for search/suggestion

A document/link add validates the source is accessible/well-formed before saving

## BE-15 — Chatbot training data ingestion pipeline

Priority: Must Have    Size: L    Depends on: BE-03

Enables (frontend): FE-17 (Chatbot knowledge management)

In short: How the bot actually learns — from uploaded documents, or by reading pages straight off the company's website.

As a bot-training frontend / AI engine, I want to an ingestion pipeline for training documents and URLs that produces indexed, retrievable chunks, so that the bot has an accurate, current knowledge base to answer from.

Acceptance Criteria:

Uploading a document or adding a URL enqueues an indexing job (status: queued -> indexing -> indexed/failed)

A failed job records a specific, actionable failure reason

Disabling a source stops it from being used for answers without deleting its indexed data

Retrain re-runs ingestion for an existing source and updates lastTrainedOn

Edge Cases:

A source that fails repeatedly surfaces this clearly rather than silently retrying forever

Re-indexing an updated URL/document does not leave orphaned old chunks being served

Crawl depth is bounded/configurable to avoid runaway crawling on 'add URL'

# Epic 7 — Widget, Campaigns & Reporting

The customer-facing widget's configuration, proactive outreach, and the analytics that tie everything above together.

## BE-16 — Widget/bot settings configuration service

Priority: Must Have    Size: M    Depends on: BE-02, BE-03

Enables (frontend): FE-20 (Bot setting configuration & live preview)

In short: The settings that control how the widget looks and behaves for customers, read by both the admin screen and the live widget.

As a bot-settings frontend / widget runtime, I want to persisted widget configuration that both the admin UI and the live customer-facing widget read, so that changes an admin makes actually take effect on the real widget.

Acceptance Criteria:

Settings persist per-workspace (appearance, content, availability, forms)

Widget runtime reads the same settings object the admin UI edits, no duplicate config path

Edge Cases:

Publishing a settings change does not require redeploying the widget snippet

Invalid settings (e.g. malformed color) are rejected server-side, not just in the form

## BE-17 — Campaign service & stats aggregation

Priority: Could Have    Size: M    Depends on: BE-01, BE-02

Enables (frontend): FE-18 (Campaign management)

In short: Proactive pop-up campaigns, plus the stats on how they performed.

As a campaigns frontend, I want to campaign CRUD plus aggregated performance stats, so that campaign performance can be reported on accurately.

Acceptance Criteria:

Campaign stores lifecycle status and target audience definition

Stats (views/clicks/CTR/conversions) are computed from underlying event data, not hand-entered

Edge Cases:

A campaign with zero audience configured cannot be scheduled/activated server-side

Stats aggregation is idempotent against duplicate event delivery

## BE-18 — Reporting & analytics aggregation service

Priority: Must Have    Size: L    Depends on: BE-06, BE-07, BE-08, BE-09, BE-10, BE-14, BE-15, BE-17

Enables (frontend): FE-19 (Reports dashboards), FE-02 (Dashboard overview widgets)

In short: Pre-computed numbers for every report, already filtered to what each viewer is allowed to see.

As a reports frontend, I want to pre-aggregated report data respecting the caller's own/team/all scope, so that reports load quickly and never leak data outside the caller's permitted scope.

Acceptance Criteria:

Each report definition's data query is scoped server-side by the caller's resolved scope, mirroring chats/tickets

Export and schedule are separate authorization checks from data-read access

Edge Cases:

A CSR's 'own' scoped report never includes any other agent's identifying data, even in aggregate rounding edge cases

Scheduled report delivery failures (e.g. bad destination) are retried with backoff and eventually surfaced, not silently dropped

# Epic 8 — Website Integration (Visitor-Facing Widget API)

Everything above this line is the admin/agent side. This epic is the OTHER end of the same conversation and ticket systems — the public, unauthenticated contract the embedded widget on an actual customer website talks to: starting a session, sending/receiving messages, filing a ticket without ever chatting, and asking for — and being handed off to — a human agent. Nothing here is a separate system; it's the visitor-side door into Epics 3 and 4.

## BE-20 — Public widget bootstrap & visitor session

Priority: Must Have    Size: M    Depends on: BE-03, BE-16

Enables (frontend): The embedded website widget itself — a separate, public-facing deliverable from the admin console covered by the Frontend User Stories doc. See FE-20 for the admin screen that configures what this bootstraps.

In short: How a visitor's browser, on someone else's website, gets a foot in the door with Mercury without ever logging in.

As a embedded website widget (unauthenticated visitor), I want to to start a session against my workspace's Mercury backend using the site's install code, without requiring a login, so that any visitor to the website can start chatting without creating an account.

Acceptance Criteria:

POST /widget/session (public, no auth) takes a site key from the install snippet plus the visitor's page URL, validates the site key belongs to an active workspace, and issues a short-lived, workspace-scoped visitor token

The visitor token is the only credential the widget ever holds; it can read/write only its own conversation, nothing else

The same call returns the widget settings needed to render (colors, greeting, position, pre-chat form config), sourced from the widget/bot settings service, so the widget never hardcodes or guesses them

A returning visitor (existing local session in their browser) reconnects to their still-open conversation instead of starting a new one

Edge Cases:

An invalid or unknown site key returns one generic failure and the widget renders nothing — it never confirms or denies which workspaces exist

A site key valid for workspace A, embedded on a domain not in that workspace's allowed-domain list, is rejected — a copied snippet can't be used to pull someone else's widget onto an unrelated site

Visitor-session creation is rate-limited per IP and per site key, since this is a public, unauthenticated endpoint

A visitor token expiring mid-visit triggers a silent re-bootstrap, never a visible error

## BE-21 — Visitor-side real-time messaging channel

Priority: Must Have    Size: L    Depends on: BE-07, BE-20

Enables (frontend): The embedded website widget itself — see BE-20's note.

In short: The visitor's half of the same live chat agents already see — same conversation, same messages, just the other end of it.

As a embedded website widget, I want to to send and receive chat messages in real time using my visitor session, so that a visitor's message reaches an agent (or the bot) immediately, and replies appear immediately in the widget — the same experience the admin side gets.

Acceptance Criteria:

The widget opens the same real-time push channel used on the agent side, scoped to only its own conversation via the visitor token

Every message the widget sends is the same conversation record an agent sees in the admin Chat inbox — one shared store, never a separate visitor-side copy synced later

The bot answers first automatically through the same conversational engine used everywhere else, with no special-casing for 'this came from the widget'

File/image attachments from the visitor go through the shared file storage service with a public-write, private-read policy

Edge Cases:

Closing the browser tab mid-conversation doesn't lose it — it's still there and resumable if the visitor returns

A message sent while the widget is briefly disconnected is queued client-side and delivered on reconnect, not silently dropped

A visitor messaging a workspace with no agents ever online and no bot configured still gets a clear 'we'll get back to you' state, never a channel that just looks broken

## BE-22 — Visitor-initiated ticket creation (no chat required)

Priority: Must Have    Size: M    Depends on: BE-09, BE-20

Enables (frontend): The embedded website widget itself — see BE-20's note.

In short: A 'contact us' form that creates a real ticket, for a visitor who'd rather not chat at all.

As a embedded website widget / standalone contact form, I want to an endpoint to submit a ticket directly, without a live chat having happened first, so that a visitor who'd rather not chat can still reach the team.

Acceptance Criteria:

POST /widget/tickets takes subject, description, and the visitor's name/email, using the visitor session from BE-20, and creates a ticket through the same ticket service used everywhere else — channel recorded as 'widget-form', distinct from 'chat' or 'manual'

The ticket appears in the admin Tickets inbox immediately, exactly like any other, with the visitor's email as the reply channel

A confirmation with a reference number is returned to the visitor (and optionally emailed) so they can follow up on it later

Edge Cases:

A missing or invalid email is rejected before the ticket is created — a ticket support can't reply to isn't useful

The same visitor session submitting many tickets in a short window is rate-limited, same protection as any public unauthenticated form

Submitting from a page outside the workspace's allowed-domain list is rejected, same rule as BE-20

## BE-23 — "Talk to a human" request & handover flow (visitor side)

Priority: Must Have    Size: L    Depends on: BE-08, BE-21, BE-22

Enables (frontend): The embedded website widget itself — see BE-20's note.

In short: The 'talk to a person' button and everything that can happen after it's pressed — connected, queued, or turned into a ticket.

As a embedded website widget, I want to a way to explicitly ask for a human agent, and to know clearly what's happening while that request is in flight, so that the handoff from bot to human — or bot to ticket, when nobody's available — is never ambiguous from the visitor's side.

Acceptance Criteria:

POST /widget/conversations/:id/request-human, using the visitor session, triggers the same handoff decision as the agent-side routing engine — the visitor requests 'a person', never a specific agent

When an agent is available, the conversation is queued/assigned and the widget receives 'connecting' then 'connected' over the same real-time channel, with the agent's name once connected

When no agent is available, the widget is told to collect the visitor's email instead, and that request becomes a ticket through BE-22 rather than sitting in a dead queue — one consistent 'we'll follow up by email' outcome whether the visitor asked directly or the bot exhausted its attempts

The bot's existing handoff triggers (explicit request, repeated fallback, a safety/high-risk signal, a request needing a real backend action) all resolve through this one endpoint and state machine, not four different code paths

Edge Cases:

A visitor whose request is still queued when they close and reopen the widget resumes into the same queued/connecting state, not a fresh request

Two rapid 'talk to a human' clicks from the same visitor collapse into one request, not two queue entries

An agent who was 'connected' going offline mid-conversation (crash, lost connection) re-queues the visitor for another agent rather than leaving them talking to nobody

The safety/high-risk trigger bypasses the normal 'connecting' UI and jumps straight to an available-now path or, if truly nobody is reachable, an urgent ticket — it never silently falls back to the routine 'we'll email you' outcome

# Deferred — not part of this release

Billing isn't a real feature yet — this matches the frontend, where the whole surface (Business Plan, "Request more seats", plan/renewal details) is hidden behind the V2 app-version switch and invisible by default. Owner's people.seats.request / workspace.billing.view permission grants stay reserved on the role model (BE-02) but have nothing behind them until this is explicitly scheduled.

## BE-19 — Seat & plan allocation service

Priority: Deferred    Size: M    Depends on: BE-06

Enables (frontend): None yet — no frontend story exists for this in the current scope

In short: Seat counts and plan tier — deferred until billing is a real feature.

As a billing/owner client, I want to seat totals and plan tier to be tracked with a request/approval workflow for changes, so that seat usage never exceeds what's actually been purchased.

Acceptance Criteria:

GET /billing/seats returns total, used, plan, renewal date, and any pending change

POST /billing/seats/request records a requested change without altering the active total

Invite creation is blocked once used == total

Edge Cases:

A pending change request does not grant extra seats until explicitly approved externally

Approving a downgrade below current usage is rejected until usage is reduced first

Concurrent invite requests near the seat limit do not both succeed and overshoot the cap (race condition)